📘 School Management System — Remaining Sprints & Work

Platform: Next.js 14 + Firebase Auth + Neon PostgreSQL + Drizzle ORM + Supabase Storage + GHL CRM
Repo: github.com/Haznain666/School-Managment
Target Go-Live: September 5–7, 2026
Current State: Sprint 1–6 merged to main. Email Auth on branch claude/school-email-auth-7f5vuh. Sprint 7+ pending.

🔴 Immediate Tasks (Before Sprint 7 Starts)

| # | Task | Branch / Location | Status |
| --- | --- | --- | --- |
| I-1 | Merge Email Auth PR — all routes + pages + TypeScript 0 errors + build pass | claude/school-email-auth-7f5vuh | In Progress |
| I-2 | Verify Supabase bucket is set to Public in Supabase dashboard | Supabase Console | Pending |
| I-3 | Remove old Firebase Storage env vars from Vercel (FIREBASE_ADMIN_STORAGE_BUCKET, NEXT_PUBLIC_FIREBASE_STORAGE_BUCKET) | Vercel Settings | Pending |
| I-4 | Hit /api/super-admin/diagnostics/storage → confirm ok: true | Browser / Postman | Pending |
| I-5 | Backfill drizzle.__drizzle_migrations for migration 0009 and 0010 (hand-run, unrecorded) | Neon DB SQL console | Pending |
| I-6 | Delete 5 stale branches on GitHub | GitHub | Pending |
| I-7 | Update GHL OAuth: replace App ID with real Client ID from OAuth tab | Vercel env vars | Pending |
| I-8 | Update DMARC record at DNS registrar: v=DMARC1; p=none; rua=mailto:dmarc@mail.codexmill.com | DNS Registrar | Pending |

🗄️ Migration Sequence Reference

| Migration | Sprint | Status |
| --- | --- | --- |
| 0000 | Foundation | ✅ On main |
| 0001–0002 | Super Admin | ✅ On main |
| 0003–0005 | Multi-tenant Auth | ✅ On main |
| 0006 | Admissions | ✅ On main |
| 0007 | Fee Management | ✅ On main |
| 0008 | Academics & Timetable | ✅ On main |
| 0009–0010 | Hand-run (HR schema partial) | ⚠️ On disk, needs __drizzle_migrations backfill |
| 0011 | Email Auth (school_users.phone nullable, userPasswords, emailVerifications) | 🔄 In PR |
| 0012 | Sprint 7 HR & Payroll (full 14-table schema) | Pending |
| 0013 | Sprint 7 Business Requirements (permissions, principals) | Pending |
| 0014 | Sprint 8 LMS | Pending |
| 0015 | Sprint 10 Events | Pending |
| 0016 | Sprint 16 SaaS Billing | Pending |

🏗️ Business Requirements (BR1–BR5)

Deliver with Sprint 7 — these are missing from main entirely.

BR1 — School Admin Branding

- schools table: add primaryColor, secondaryColor, fontFamily, faviconUrl columns

- Super Admin: upload school logo → Supabase Storage → update schools.logoUrl

- School Admin dashboard: branded sidebar color, logo in navbar, branded email header

- lib/branding.ts: generate CSS variables from school colors

- API: PATCH /api/school/settings/branding

- Page: /dashboard/settings/branding

BR2 — Fix Logo Upload Bug

- Old logoUrl in DB points to Firebase Storage (now dead)

- Re-upload path must use lib/storage.ts (buildStoragePath, uploadBuffer)

- Fix the logo upload in Super Admin school CRUD and school branding settings

- Delete old Firebase Storage URLs from schools table after re-upload

- Test: upload logo → confirm Supabase URL → confirm renders in navbar

BR3a — school_administrator Role

- Add school_administrator to school_users.role check constraint

- Role sits between branch_admin and teacher in permission hierarchy

- Has read access to: HR, Payroll, Admissions, Fee reports

- Has write access to: Announcements, Events

- Add to ADMIN_PORTAL_ROLES constant

- Update withSchoolAuth allowed roles across all admin routes

BR3b — hr_manager Role

- Add hr_manager to school_users.role check constraint

- Permissions: full HR CRUD, leave approval, view payroll, cannot process payroll

- Add HR_MANAGER_ROLES constant to types/school-auth.ts

- Update all /api/school/hr/** routes to accept hr_manager

- Page: HR Manager portal shell under app/(school-admin)/dashboard/hr/

BR4 — Multiple Principal Support

- schools.principal_model column: text with check ('single', 'multiple')

- If single: one principal per school (current behavior)

- If multiple: one principal per academic division (O-Levels, Matric, etc.)

- principal_assignments table: { id, schoolId, branchId, divisionName, userId, startDate, endDate }

- Dynamic role: principal_${divisionSlug} (e.g., principal_o_levels)

- lib/principal-resolver.ts: resolve which principal role a user has based on their division assignment

- Super Admin UI: toggle principal_model per school; assign principals to divisions

- Migration: 0013

BR5 — Dynamic Permission Management

- permissionKeys table: { id, key, label, description, module, createdAt }

- rolePermissions table: { id, schoolId, role, permissionKey, granted }

- Seed 40+ default permission keys across all modules (HR, Fee, Academics, Admissions, Reports)

- lib/permissions.ts: hasPermission(auth, key) — checks rolePermissions for the school

- Toggle UI: Branch Admin can grant/revoke permissions per role

- API: GET /api/school/permissions, POST /api/school/permissions/toggle

- Page: /dashboard/settings/permissions — grid of roles × permissions with toggle switches

Sprint 7 — HR & Payroll Module

Claude Code prompt: Open claude.ai/code/new → repo Haznain666/School-Managment → branch feature/sprint-7-hr-payroll from main

Goal

Full HR and Payroll system for school staff — from hiring to monthly payslips — plus all 5 Business Requirements.

DB Schema (db/schema/hr.ts) — 14 Tables + Migration 0012

departments           — name, schoolId, branchId, headOfDeptId

staffPositions        — title, departmentId, schoolId, gradeLevel

staffProfiles         — personal info, emergency contact, documents, userId FK

salaryComponents      — name, type (fixed|percentage|deduction), amount, isDefault

salaryGrades          — code, title, schoolId, grossSalary

salaryGradeComponents — gradeId → componentId mapping

staffSalaryAssignments— staffId, gradeId, customComponents, effectiveDate

payrollPeriods        — month, year, schoolId, status (draft|processing|paid)

payrollSlips          — staffId, periodId, earnings, deductions, netSalary, payslipNumber

payrollSlipItems      — slipId, componentId, amount (denormalized for history)

leaveTypes            — name, daysAllowed, carryForward, schoolId

leaveBalances         — staffId, leaveTypeId, academicYearId, used, remaining

leaveRequests         — staffId, leaveTypeId, fromDate, toDate, reason, status, approvedBy

staffIdSequences      — schoolId → counter (for PAY-{CODE}-{YYYYMM}-{0001} format)

Libraries

| File | Responsibility |
| --- | --- |
| lib/payroll-calculator.ts | Paise arithmetic, fixed + % components, pro-rata calculation, net salary, rounding |
| lib/payslip-number.ts | Atomic sequence: PAY-{SCHOOL_CODE}-{YYYYMM}-{0001} — DB-level lock |
| lib/ghl-hr.ts | Fire-and-forget: leave approved/rejected notification + payslip ready email |
| lib/hr-queries.ts | getStaffWithDetails, getActiveAssignment, getLeaveBalance, getPeriodWithSlips |
| lib/permissions.ts | hasPermission(auth, key) — dynamic permission check from rolePermissions table |

API Routes

GET  POST        /api/school/hr/departments

PATCH DELETE     /api/school/hr/departments/[id]

GET  POST        /api/school/hr/positions

PATCH DELETE     /api/school/hr/positions/[id]

GET  POST        /api/school/hr/staff            (paginated: page, limit, departmentId, search)

GET  PATCH DELETE /api/school/hr/staff/[id]

GET  POST        /api/school/payroll/components

PATCH DELETE     /api/school/payroll/components/[id]

GET  POST        /api/school/payroll/grades

PATCH DELETE     /api/school/payroll/grades/[id]

GET  POST        /api/school/payroll/grades/[id]/components

GET  POST PATCH  /api/school/payroll/assignments

GET  POST        /api/school/payroll/periods

POST             /api/school/payroll/generate    (idempotent — ON CONFLICT DO NOTHING)

GET              /api/school/payroll/slips

GET  PATCH       /api/school/payroll/slips/[id]  (PATCH: mark paid)

GET  POST        /api/school/hr/leave-types

PATCH DELETE     /api/school/hr/leave-types/[id]

GET  POST        /api/school/hr/leave-requests

PATCH            /api/school/hr/leave-requests/[id]   (approve/reject)

GET              /api/school/hr/leave-balances

GET  PATCH       /api/school/settings/branding         (BR1)

POST             /api/school/permissions/toggle        (BR5)

GET              /api/school/permissions               (BR5)

Components

| Component | Description |
| --- | --- |
| StaffForm.tsx | Personal info + employment + emergency contact + document upload (3 sections) |
| DepartmentForm.tsx | Name, head of department selector, branch selector |
| PositionForm.tsx | Title, department, grade level |
| SalaryGradeForm.tsx | Grade builder with inline component table + live gross preview in PKR |
| GeneratePayrollWizard.tsx | 3-step: period select → staff preview table → confirm + generate |
| PayslipPrint.tsx | A4 printable — school letterhead, earnings/deductions table, net in PKR words |
| LeaveRequestForm.tsx | Leave type, date range, reason, remaining balance display |
| LeaveApprovalCard.tsx | Pending request card with approve/reject buttons + comment field |
| PermissionToggleGrid.tsx | Role × permission matrix with toggle switches (BR5) |
| BrandingForm.tsx | Logo upload, primary/secondary color pickers, font selector (BR1) |

Admin Pages

app/(school-admin)/dashboard/hr/

├── layout.tsx             — HR sidebar section

├── page.tsx               — HR dashboard (headcount, dept breakdown, leave stats)

├── staff/

│   ├── page.tsx           — Staff list with search + filters

│   ├── new/page.tsx       — Add staff

│   └── [id]/page.tsx      — Staff profile + edit + payslip history

├── departments/page.tsx   — Department CRUD

├── positions/page.tsx     — Position CRUD

└── leave/

├── types/page.tsx     — Leave type management

└── requests/page.tsx  — Approval queue + history tabs

app/(school-admin)/dashboard/payroll/

├── layout.tsx             — Payroll sidebar section

├── page.tsx               — Payroll dashboard (monthly spend, pending, paid)

├── components/page.tsx    — Salary component CRUD

├── grades/page.tsx        — Salary grade CRUD

├── generate/page.tsx      — GeneratePayrollWizard

└── slips/

├── page.tsx           — All payslips (filter by period/staff)

└── [id]/page.tsx      — Payslip detail + print button

Teacher Portal Pages

app/(teacher)/teacher/

├── payslip/page.tsx       — Own payslips by period + PayslipPrint trigger

└── leave/

├── page.tsx           — Leave balance card + apply button + pending/history tabs

└── new/page.tsx       — LeaveRequestForm

Quality Gates

- TypeScript strict: 0 errors

- ESLint: 0 warnings/errors

- next build: passing

- PR #8 opened with CI green

Sprint 8 — LMS: Course Creation & Content Management

Migration: 0014_sprint8_lms.sql

Goal

Allow teachers to create structured courses with sections, lessons, assignments, and quizzes. School Admin controls course visibility and enrollment.

DB Schema

lms_courses       — title, description, branchId, gradeId, subjectId, teacherId, status, coverImageUrl

lms_sections      — courseId, title, order

lms_lessons       — sectionId, title, type (video|document|text|quiz), content, videoUrl, duration, order

lms_assignments   — courseId, sectionId, title, instructions, dueDate, maxMarks, attachmentUrl

lms_quizzes       — lessonId, title, timeLimit, passingScore, shuffleQuestions

lms_questions     — quizId, question, type (mcq|true_false|short), options (jsonb), correctAnswer, marks

lms_enrollments   — courseId, studentId, enrolledAt, completedAt, progress (0–100)

Key Features

- Course builder: drag-and-drop section/lesson ordering

- Video lesson: Supabase Storage video URL + duration tracking

- Document lesson: PDF/PPT upload to Supabase Storage

- Text lesson: rich text editor (simple contenteditable or Quill)

- Assignment: file submission by students, graded by teacher

- Quiz: timed, auto-graded (MCQ/True-False), manual-graded (Short Answer)

API Routes

GET POST         /api/school/lms/courses

GET PATCH DELETE /api/school/lms/courses/[id]

POST PATCH DELETE /api/school/lms/courses/[id]/sections

POST PATCH DELETE /api/school/lms/lessons/[id]

POST PATCH DELETE /api/school/lms/assignments

POST             /api/school/lms/enrollments    (bulk enroll by grade/section)

GET              /api/school/lms/enrollments    (per course or per student)

Pages

app/(school-admin)/dashboard/lms/

├── page.tsx                — LMS dashboard (active courses, enrollment stats)

├── courses/page.tsx        — Course list

├── courses/new/page.tsx    — Create course

└── courses/[id]/page.tsx   — Course builder (sections + lessons manager)

app/(teacher)/teacher/lms/

├── page.tsx                — My courses dashboard

├── [courseId]/page.tsx     — Course content manager

├── [courseId]/assignments/ — View submissions + grade

└── [courseId]/quiz/        — Quiz results + analytics

Sprint 9 — LMS: Student Experience & Assessment Submissions

Migration: No new tables (uses Sprint 8 schema + new columns)

Goal

Full student-facing LMS — consume courses, watch videos, submit assignments, take quizzes, track progress.

DB Schema Additions

lms_submissions    — assignmentId, studentId, fileUrl, submittedAt, marks, feedback, gradedAt, gradedBy

lms_quiz_attempts  — quizId, studentId, startedAt, submittedAt, score, passed, answers (jsonb)

lms_progress       — enrollmentId, lessonId, completedAt (lesson-level completion tracking)

Key Features

- Course view: section/lesson tree with completion checkmarks

- Video player: native HTML5 <video> with progress tracking

- Progress bar: auto-updated as lessons are completed

- Assignment submission: file upload (PDF/image) → Supabase Storage

- Quiz player: timed countdown, one question per page, submit at end

- Certificate generation: PDF certificate when course 100% complete (Supabase Storage)

Pages

app/(student)/student/

├── courses/page.tsx            — Enrolled courses grid

├── courses/[id]/page.tsx       — Course player (sidebar lesson list + content area)

├── courses/[id]/lesson/[lid]/  — Lesson view (video/doc/text/quiz)

├── assignments/page.tsx        — All assignments across courses (with due dates)

└── quiz/[id]/page.tsx          — Quiz player

app/(parent)/parent/

└── learning/page.tsx           — Child's enrollment + progress view (read-only)

Sprint 10 — Event Management

Migration: 0015_sprint10_events.sql

Goal

School-wide event calendar — create, publish, notify parents/students, track attendance.

DB Schema

events           — title, description, branchId, eventDate, endDate, location, type, coverImageUrl, createdBy

event_attendees  — eventId, userId, role (student|parent|staff), rsvpStatus (yes|no|maybe), attended

event_reminders  — eventId, sendAt, type (email|whatsapp), status, sentAt

Key Features

- Event types: school_holiday, exam, sports_day, parent_teacher_meeting, trip, other

- Calendar view: monthly grid with event dots

- RSVP: parents/students confirm attendance via portal

- GHL email notification: auto-send to all school contacts when event published

- Attendance marking: mark present/absent at event day

- Event gallery: upload photos after event → Supabase Storage

API Routes

GET POST         /api/school/events

GET PATCH DELETE /api/school/events/[id]

POST             /api/school/events/[id]/publish   (triggers GHL bulk email)

POST             /api/school/events/[id]/rsvp

GET POST         /api/school/events/[id]/attendance

Pages

app/(school-admin)/dashboard/events/

├── page.tsx              — Event list + calendar toggle

├── new/page.tsx          — Create event form

└── [id]/page.tsx         — Event detail + attendance + RSVP list

app/(parent)/parent/events/page.tsx     — Upcoming events + RSVP buttons

app/(student)/student/events/page.tsx   — Upcoming events calendar

Sprint 11 — Communications & Marketing

No new migrations (uses GHL as backend for comms)

Goal

School-to-parent/student mass communication system. Outbound campaigns via GHL. Social media scheduling via GHL Social Planner.

Features

Announcements

- School Admin creates announcements (title, body, target audience: all | grade | section | role)

- Auto-send as email via GHL Conversations API to matching contacts

- Announcement feed on parent/student portals

- DB: announcements table (id, schoolId, branchId, title, body, targetAudience jsonb, sentAt)

Bulk Email Campaigns

- Select audience: all parents | grade | section | custom list

- Compose email (subject + HTML body with school branding)

- Schedule or send immediately via GHL bulk send

- Track: sent count, open rate (via GHL)

- Page: /dashboard/communications/campaigns

Bulk SMS (WhatsApp — after Sprint 18 re-enables it)

- Placeholder UI built now, functionality gated behind whatsapp_enabled feature flag

- Page: /dashboard/communications/sms

GHL Social Planner Integration

- Connect school's Facebook/Instagram/LinkedIn in their GHL sub-account

- Schedule social posts from the school admin portal

- Use GHL Social Planner API under the school's locationId

- Page: /dashboard/communications/social

API Routes

GET POST         /api/school/announcements

PATCH DELETE     /api/school/announcements/[id]

POST             /api/school/announcements/[id]/send

GET POST         /api/school/campaigns

POST             /api/school/campaigns/[id]/send

GET              /api/school/campaigns/[id]/stats

Sprint 12 — Reports & Analytics

No new migrations

Goal

Comprehensive reporting across all modules — attendance, academics, fees, HR, admissions.

Report Types

| Report | Filters | Export |
| --- | --- | --- |
| Student Attendance Summary | date range, grade, section, student | CSV, PDF |
| Subject-wise Attendance | subject, teacher, date range | CSV |
| Fee Collection Report | month, grade, status (paid/unpaid) | CSV, PDF |
| Outstanding Fee Report | branch, grade, aging buckets | PDF |
| Academic Results Report | exam, grade, section | CSV, PDF |
| Payroll Summary | month, department | PDF |
| Leave Summary | academic year, staff | CSV |
| Enrollment Funnel | academic year, grade | Chart |
| Monthly Revenue Dashboard | branch, academic year | Chart |

Pages

app/(school-admin)/dashboard/reports/

├── page.tsx              — Reports dashboard (quick-access tiles)

├── attendance/page.tsx

├── fees/page.tsx

├── academics/page.tsx

├── payroll/page.tsx

└── admissions/page.tsx

Technical

- All reports generated server-side via Drizzle queries with filters

- PDF export: @react-pdf/renderer or jspdf — school letterhead from branding settings

- CSV export: native Response with text/csv content type

- Charts: recharts (already in stack from dashboards)

Sprint 13 — Parent Portal Polish

Focus: UX + completeness, no new schema

Features

- Redesigned parent dashboard: child selector (multi-child support), quick stats cards

- Fee payment flow: view challan → download PDF → (Phase 2: online payment via Stripe)

- Attendance calendar: monthly view per child, color-coded (present/absent/late)

- Report card view: exam results formatted as official school report card

- Event RSVP + calendar sync (.ics download)

- Message center: view announcements + school communications

- Profile update: parent contact info, notification preferences (email/WhatsApp toggle)

- Notification settings: granular toggles per notification type

Sprint 14 — Teacher Portal Polish

Focus: gradebook, class management UX

Features

- Gradebook: enter marks per student per exam → auto-calculate grade + GPA

- Exam creation: teacher creates exam → sets max marks → links to grade/section

- Class roster: complete student list with photo, contact info, attendance %

- Attendance quick-mark: swipe-style mobile-optimized attendance UI

- Lesson plan builder: week-view planner linked to timetable slots

- Leave history: full timeline of own leave requests + balances

- Communication: send message to individual parent via GHL (one-to-one email)

- Payslip download: own payslips in PDF per period

DB Additions

exams              — title, subjectId, gradeId, sectionId, examDate, maxMarks, createdBy

exam_results       — examId, studentId, marksObtained, grade, remarks

lesson_plans       — teacherId, timetableSlotId, week, objectives, activities, resources

Sprint 15 — Student Portal Polish

Focus: self-service, mobile-first

Features

- Student dashboard: today's timetable, upcoming assignments, attendance %, fee status

- Timetable view: weekly grid (color-coded by subject)

- Assignment tracker: all assignments across subjects — due date countdown, submit button

- Exam schedule: upcoming exams calendar

- Results history: all exam results across academic year, trend chart

- Fee challan view: download own challans (no payment info, privacy safe)

- LMS access: enrolled courses, continue where left off

- Profile: view own info (read-only), request change via message

Sprint 16 — SaaS Billing & Subscription Management

Migration: 0016_sprint16_saas.sql

Goal

Turn the platform into a billable SaaS — school pays a monthly subscription, usage is tracked, features are gated by plan.

DB Schema

saas_plans         — name, price (paise), billingCycle, features (jsonb), maxBranches, maxStudents

saas_subscriptions — schoolId, planId, status, startDate, endDate, trialEndsAt, stripeSubscriptionId

saas_invoices      — subscriptionId, amount, status, paidAt, invoiceUrl

saas_usage         — schoolId, month, studentCount, staffCount, storageUsedMb, emailsSent

Plans

| Plan | Price | Students | Branches | Modules |
| --- | --- | --- | --- | --- |
| Starter | PKR 15,000/mo | Up to 500 | 1 | Admissions + Fee + Academics |
| Growth | PKR 35,000/mo | Up to 2,000 | 3 | + HR + LMS + Events |
| Enterprise | PKR 75,000/mo | Unlimited | Unlimited | All modules + API access |

Features

- Super Admin: create/edit/delete plans

- School signup: plan selection → trial (14 days) → billing

- Feature gating: hasFeature(schoolId, 'lms') guard on all gated routes

- Usage tracking: cron job (daily) counting students/staff/storage/emails

- GHL SaaS integration: use GHL's subscription management for billing (optional)

- Stripe integration: recurring billing, invoice PDF, webhook for payment events

- School Admin billing page: current plan, usage bar, upgrade/downgrade, invoices

Pages

app/(super-admin)/

└── plans/page.tsx         — Plan CRUD

app/(school-admin)/dashboard/billing/

├── page.tsx               — Current plan + usage

├── upgrade/page.tsx       — Plan comparison + upgrade flow

└── invoices/page.tsx      — Invoice history + download

Sprint 17 — Multi-Branch Enhancements

No new migration (branch infrastructure already in schema)

Goal

Make multi-branch workflows seamless — cross-branch reporting, student transfers, consolidated super-admin view.

Features

- Student Transfer: move student between branches within same school

  - student_transfers table: studentId, fromBranchId, toBranchId, transferDate, reason, approvedBy

  - Fee proration on transfer date

  - Timetable/section re-assignment

- Cross-Branch Reports: Super Admin sees consolidated view across all branches

  - Total enrollment per branch

  - Fee collection comparison

  - Attendance rates per branch

- Branch-Level Settings: each branch sets its own timetable slots, holidays, events

- Branch Admin Dashboard: isolated view showing only their branch data

- Consolidated Payroll: HR Manager runs payroll for all branches in one go, filtered per branch

Sprint 18 — WhatsApp Re-enablement

Dependency: Meta template approval (currently pending)

Goal

Re-enable WhatsApp as a secondary auth channel + notification system alongside email.

Tasks

- Remove /* WHATSAPP_DISABLED_START */ ... /* WHATSAPP_DISABLED_END */ comment blocks

- Restore lib/otp.ts WhatsApp path

- Restore sendWhatsAppMessage calls in lib/ghl-fees.ts, lib/ghl-hr.ts

- Add whatsapp_enabled feature flag per school (default: false)

- School Admin: toggle WhatsApp on/off in settings

- Auth flow: if WhatsApp enabled AND phone present → offer WhatsApp OTP as alternative to email OTP

- Test all Meta-approved templates: OTP, fee reminder, payslip ready, leave approved

- Two-factor option: email password + WhatsApp OTP as 2FA

Templates Required (Meta Approval)

| Template Name | Use Case |
| --- | --- |
| school_otp_auth | Login OTP |
| school_fee_reminder | Unpaid fee reminder |
| school_fee_challan | New challan generated |
| school_payslip_ready | Payslip available |
| school_leave_approved | Leave request approved/rejected |
| school_event_reminder | Upcoming event |

Sprint 19 — Advanced Integrations & Webhooks

Migration: webhook tables

Features

- GHL Webhook Receiver: receive GHL contact/conversation events → sync to DB

  - POST /api/webhooks/ghl — verify signature, process event

  - Events: ContactCreated, ContactUpdated, InboundMessage, EmailOpened

- Outbound Webhooks: school can register webhook URLs to receive platform events

  - school_webhooks table: schoolId, url, events (jsonb), secret, active

  - Fire on: new enrollment, fee payment, leave request, exam result

- Zapier/Make.com Integration: expose read-only API with API key auth for schools that want to connect third-party tools

- CSV Import: bulk import students from CSV → validate → enroll

- Parent Mobile App API: REST endpoints for future React Native app (auth, timetable, fee, announcements)

Sprint 20 — Security Audit & Hardening

Tasks

- Full permission audit: every API route checked against withSchoolAuth + correct allowedRoles

- Rate limiting: upstash/ratelimit on all auth endpoints (login, OTP send, forgot password)

- Brute-force protection: lock account after 5 failed login attempts (15 min lockout)

- CSRF verification: validate state param on GHL OAuth callback

- SQL injection audit: all Drizzle queries use parameterized values (verify no raw SQL)

- File upload security: assertSafePath() on all Supabase Storage paths — verify no path traversal

- Secrets audit: scan all env vars — ensure no NEXT_PUBLIC_ prefix on server secrets

- Session security: verify httpOnly, Secure, SameSite=Lax on all cookies

- Dependency audit: npm audit — fix all high/critical CVEs

- OWASP Top 10 checklist

Sprint 21 — Performance Optimization

Tasks

- Database indexing review: run EXPLAIN ANALYZE on top 20 most-used queries

- Add missing indexes: locationId + status, studentId + academicYearId, createdAt on high-volume tables

- Drizzle query optimization: replace N+1 queries with joins (especially attendance reports)

- Next.js generateStaticParams for timetable and course pages

- React.memo + useMemo audit on heavy components (TimetableGrid, PayslipPrint, ReportCard)

- Image optimization: all school logos served via Next.js <Image> component

- Supabase Storage CDN: ensure bucket is configured for CDN edge caching

- Bundle analysis: @next/bundle-analyzer — target < 200kb first-load JS

- API response caching: stale-while-revalidate headers on read-heavy endpoints

- Neon connection pooling: configure PgBouncer mode for Vercel serverless

Sprint 22 — Beta Testing (Phase 1)

Scope

- Onboard 2–3 pilot schools (Pakistani schools from network)

- Each school gets: GHL sub-account + LC Email domain + full platform access

- Beta period: 3 weeks

Checklist

- Create beta onboarding guide (PDF + video walkthrough)

- Set up error monitoring: Sentry (or Vercel's built-in observability)

- Set up uptime monitoring: Better Uptime or UptimeRobot on /api/health

- Create feedback form (embedded in school admin dashboard)

- Daily error log review

- Feature flag system: lib/flags.ts to enable/disable features per school during beta

- Dedicated support WhatsApp group per beta school

- Weekly feedback call with each beta school

Sprint 23 — Beta Fixes & Polish

Scope

- Address all P0 (crash) and P1 (data loss / wrong data) bugs from beta feedback

- UI/UX polish based on teacher and admin feedback

- Mobile responsiveness audit — test on Android + iPhone common screen sizes

- Urdu/bilingual support assessment (labels, student names in Urdu?)

- Print quality audit — timetable, payslip, challan, report card printouts on A4

Sprint 24 — Pre-Launch Hardening

Tasks

- Production Neon DB: switch from free tier to paid (ensure connection limits)

- Vercel Pro: ensure serverless function timeout is sufficient (max 60s for payroll generate)

- Supabase Pro: storage limits and bandwidth for production load

- GHL: confirm all school sub-accounts have LC Email domains verified

- DMARC: upgrade all school domains from p=none to p=quarantine

- Backup strategy: daily Neon DB snapshots enabled

- Disaster recovery plan: documented steps for DB restore + app redeploy

- Legal: Privacy Policy + Terms of Service pages added to public site

- Compliance: PDPA (Pakistan) data handling review

- Load testing: simulate 100 concurrent users with k6 or Artillery

- Final end-to-end test: full user journey for each role (super admin → school admin → teacher → parent → student)

Sprint 25 — Launch 🚀

Go-Live Checklist

- DNS cutover: point app.schooldomain.pk to Vercel production

- All production env vars verified in Vercel (Neon, Supabase, Firebase, GHL, Stripe)

- First 5 schools onboarded with real data migrated

- GHL sub-accounts created + LC Email verified per school

- Super Admin account secured with strong password + 2FA

- Monitoring dashboards active (Sentry, Vercel Analytics, UptimeRobot)

- Launch announcement: LinkedIn + school WhatsApp groups

- 48-hour on-call rotation for launch weekend

- Hotfix branch: hotfix/launch pre-created, CI configured

📊 Sprint Timeline Overview

| Sprint | Module | Estimated Duration | Claude Code Sessions |
| --- | --- | --- | --- |
| I | Immediate fixes (email auth merge, env, migrations) | 2–3 days | 0 (manual) |
| 7 | HR + Payroll + BR1–BR5 | 5–6 days | 1 session |
| 8 | LMS: Course Creation | 4–5 days | 1 session |
| 9 | LMS: Student Experience | 3–4 days | 1 session |
| 10 | Event Management | 3 days | 1 session |
| 11 | Communications + Marketing | 4 days | 1 session |
| 12 | Reports + Analytics | 4 days | 1 session |
| 13 | Parent Portal Polish | 3 days | 1 session |
| 14 | Teacher Portal Polish | 3 days | 1 session |
| 15 | Student Portal Polish | 2 days | 1 session |
| 16 | SaaS Billing + Subscriptions | 5 days | 1 session |
| 17 | Multi-Branch Enhancements | 3 days | 1 session |
| 18 | WhatsApp Re-enablement | 2 days | 1 session |
| 19 | Webhooks + Integrations | 3 days | 1 session |
| 20 | Security Audit | 3 days | 1 session |
| 21 | Performance Optimization | 3 days | 1 session |
| 22 | Beta Testing Phase 1 | 21 days | 0 (manual) |
| 23 | Beta Fixes | 7 days | 1–2 sessions |
| 24 | Pre-Launch Hardening | 5 days | 1 session |
| 25 | Launch 🚀 | Target: Sep 5–7 | — |

🔑 Critical Technical Reminders (Carry Forward)

Auth pattern:     withSchoolAuth(handler, { allowedRoles })

Guard:            requireSchoolRole(roles) from lib/school-guard.ts

Response:         apiSuccess() / apiFailure() / handleApiError()

Body parsing:     readJsonBody<T>() — NO Zod

Trusted tenant:   auth.locationId ONLY (never trust body/query locationId)

DB updates:       PATCH not PUT

Money:            NUMERIC in DB, integer paise in JS

PK:               uuid PK defaultRandom()

Enum pattern:     text + check constraint (not pgEnum)

Transactions:     db.batch() only — NO db.transaction() (Neon HTTP driver)

Storage:          buildStoragePath + uploadBuffer + deleteObject from lib/storage.ts

GHL email:        findOrCreateContact first → POST /conversations/messages

GHL API version:  Version: 2021-07-28 header on every call

WhatsApp code:    COMMENTED not deleted (markers: /* WHATSAPP_DISABLED_START */)